## Slide 1: Project Brief 2 : Route Sharing and Visualisation
This document describes the timeline, components, high-level system diagram, technologies and tools that are in consideration, individual responsibilities, and methods of design, research, development and testing.

## Slide 2: Other Notes
Remote Navigation has been refactored to Route Visualisation
We have decided to not include SoundScape (required for Route Vis) as of now, since it is a great technical challenge to integrate SoundScape into CityScribe, but may consider it when there is greater accuracy of our timeline.

## Slide 3: Timeline
21/11- focus on building individual components for unit testing
28/11- have all the individual components setup
5/12- simple integration into app for functional testing
12/12- website for client and experiment log completed
19/12- first prototype
28/12- second prototype
2/1- video and report
9/1- individual report and video

## Slide 4: Individual components
Routes
Ability to create and view a route.
Route Sharing
Ability to share a route.
Profile and Friending
Ability to create a profile and add friends so that you can share routes with your friends.
Ionic Map
Ability to view the map within the app.
Ionic Profile and Friending
Ability to create and view your profile. Ability to add friends.
Ionic Route Received
Ability to be notified when a friend has sent to a route and to be able to view the received route within the app.
Ionic Route Sharing
Ability to share a route to a friend within the app.

## Slide 5: Diagram
CityScribe App
Interactive map
Friends list
Profile
Screen Reader API
Maps API
Create route
View route
Voice Recognition API
Voice to command
Server side
Web API
Share route
Friending
Database
SoundScape

## Slide 6: Tools
Server: PHP/ Laravel framework
Client App: Ionic, and if Soundscape used then C#
Build Platform: IOS
Web APIs: Screen Reader (MS Active Accessibility), Maps, Azure Cognitive Services/ Luis
Database: Research Database to store arrays, as will need to store longs and lats for sharing a route
Version Control: GitHub
Hosting: Azure

## Slide 7: Individual Responsibilities
Ryan | Stefan | Nadia
 | Team Management | 
Deputy Team Leader Technical Lead | Chief Researcher Chief Editor | Team Leader Client Liaison
 | Technical Responsibilities | 
Route Sharing Profile & Friending | Voice Recognition Ionic Views (Map, Profile, Notification) Ionic Route Sharing (API calls) | Route Route Sharing

## Slide 8: Design
The project is split into 2 parts: Server-side and App User Interface
Server-side deals with delivering RESTful APIs to our client app. It will keep track of the data and perform data transformation tasks on it. Unified Modelling Language (UML) is the method of design we are using as it gives a clear idea of the entities and their respective functions within the system.
App User Interface deals with interaction of the user and the app and calling those APIs. The goal is to improve accessibility to the app for the visually impaired. Flowcharts will be our main method of design because it will help us better understand the steps taken by a visually impaired person when interacting with an app.

## Slide 9: Deliver
We have chosen to adopt a mixture of iterative and incremental development and prototyping.
Iterative and incremental development
Start by building unit size components then, increment complexity at each iteration, using the knowledge and understanding gained from the previous iteration. As we are new to these programming languages and the challenges this task proposes, learning from development will be a key aspect in being time efficient.
Prototyping
Create incomplete versions of the software program to gain valuable feedback, compare if software meets specifications and have better accuracy of project dateline. This will help us better understand the vision of our clients. It will also allow us to fine tune our timeline and milestones, and make better project management decisions.

## Slide 10: Research
Throughout the project, we will be conducting research for our individual responsibilities. Research topics may include (but are not restricted to) APIs, UI design for the visually impaired, web technologies, mobile app technologies and software testing tools.
Testing
There will be 3 phases of testing; unit, functional and acceptance testing. Unit testing is focused on testing individual components robustly. Functional testing is focused on ensuring the solution conforms with all requirements. Acceptance testing is focused on ensuring the quality of the solution.
Specific test cases will be chosen at a future time.